Logo

Description automatically generated

Software Project Management 2021/2022

Flashee

D2.1.4 – Milestone M2.1 Report

### Authors

* Álvar San Martin.
* Ângelo Paiva.
* Burak Tinman.
* Jan Frank.
* Pedro Henriques.

### Reviewer

* Álvar San Martin.
* Ângelo Paiva.
* Burak Tinman.
* Jan Frank.
* Pedro Henriques.

### Approver

* Approver here, version

# Goal of Stage 1.2

During this phase we finished and reviewed the Software Requirements Specification. A good SRS means a better project.

We also reviewed the SRS of other teams with different roles for each one of us.

# Tasks done

(from team log)

|  |  |  |
| --- | --- | --- |
| **Date** | **Tasks** | **Effort** |
| 05/12/2021 | Start the SRS | 0.85 |
| 06/12/2021 | Finish the SRS | 16.75 |
| 07/12/2021 | Risk Plan finish | 2 |
| 13/12/2021 | SRS Inspection: Preparation for the meeting - Ângelo | 1.55 |
| 13/12/2021 | SRS Inspection: Preparation for the meeting - Burak | 2.2 |
| 13/12/2021 | SRS Inspection: Preparation for the meeting - Jan | 1.92 |
| 13/12/2021 | SRS Inspection: Preparation for the meeting - Pedro | 0.5 |
| 14/12/2021 | SRS Inspection - Alvar | 1 |
| 14/12/2021 | SRS Inspection - Ângelo | 2.7 |
| 14/12/2021 | SRS Inspection - Burak | 1.75 |
| 14/12/2021 | SRS Inspection - Jan | 1.75 |
| 14/12/2021 | SRS Inspection - Pedro | 2.33 |
| 19/12/2021 | SRS Inspection: follow-up meeting - Ângelo | 0.83 |
| 19/12/2021 | SRS Inspection: follow-up meeting - Jan | 0.33 |
| 19/12/2021 | Acceptance Test Plan finish | 3 |
|  | Total (budget: 40) | 39.46 |

# Achieved

* Creation of the Software Requirements Specification
* Creation of Acceptance Test Plan
* Creation of Risk Plan

# Planned but not achieved

* Nothing

# Analysis

## What went well

* Every week a meeting was planned successfully.
* Everyone accomplished the responsibilities assigned to them.

## What went wrong

* Nothing

## What we could do differently to improve

* Better time management as we have several different projects at once