Logo

Description automatically generated

Software Project Management 2021/2022

Flashee

D2.2.3 – Milestone M2.2 Report

### Authors

* Álvar San Martin.
* Ângelo Paiva.
* Burak Tinman.
* Jan Frank.
* Pedro Henriques.

### Reviewer

* Álvar San Martin.
* Ângelo Paiva.
* Burak Tinman.
* Jan Frank.
* Pedro Henriques.

### Approver

* 1.0 Burak Tinma

# Goal of Stage 2.2.3

Implementation of the software and creation of user manual

# Tasks done

(from EVA)

|  |  |  |
| --- | --- | --- |
| **Date** | **Tasks** | **Effort** |
| 18/12/2021 | Analysis and Design of SAD | 7h |
| 02/01/2022 | Create cards feature | 4h |
| 03/01/2022 | Modify cards feature | 4h |
| 04/01/2022 | Topic sorting feature | 2h |
| 04/01/2022 | Import Export feature | 4h |
| 04/01/2022 | Quiz feature | 4h |
| 05/01/2022 | Search feature | 2h |
| 05/01/2022 | User stats feature | 4h |
| 06/01/2022 | Annotation feature | 2h |
| 07/01/2022 | Tag feature | 3h |
| 07/01/2022 | Card design feature | 4h |
| 08/01/2022 | UX Design | 7h |
| 09/01/2022 | Animations | 3h |
| 09/01/2022 | Easy visible tags | 2h |
| 09/01/2022 | Analysis and writing of user documentation | 6h |
| 10/01/2022 | Preparation of MR2.2 review | 4h |
|  | Total (budget: 80) | 62h |

# Achieved

* -- architecture
* Creation of the Software
* Creation of User Manual

# Planned but not achieved

* Some features which are obsolete

# Analysis

## What went well

* Software implemented regardless of the impediments

## What went wrong

* Illness of students prevented process flow
* Other study related projects prevented process flow

## What we could do differently to improve

* Better risk management for illnesses and other study projects