Logo

Description automatically generated

Software Project Management 2021/2022

Flashee

D2.3.3 – Milestone M2.3 Report

### Authors

* Álvar San Martin.
* Ângelo Paiva.
* Burak Tinman.
* Jan Frank.
* Pedro Henriques.

### Reviewer

* Álvar San Martin.
* Ângelo Paiva.
* Burak Tinman.
* Jan Frank.
* Pedro Henriques.

### Approver

* 1.0 Burak Tinman

# Goal of Stage 2.3

Writing the Acceptance Test Report and the Quality Assessment Report

# Tasks done

|  |  |  |
| --- | --- | --- |
| **Date** | **Tasks** | **Effort** |
| 12/01/2022 | Implementing statistics | 5 |
| 16/01/2022 | Unit testing | 6 |
| 16/01/2022 | Finishing QAR | 4 |
| 17/01/2022 | Finishing ATR | 4 |
|  | Total (budget: 20) | 19 |

# Achieved

* QAR done
* ATR done

# Planned but not achieved

# Analysis

## What went well

* Completed documents
* Implemented everything what has to be done

## What went wrong

* Other study projects still had a major impact on the student's time working on the project

## What we could do differently to improve

* Better prioritization on different projects